# ANNSETU

"Bridge to the Grain"

Engineering Blueprint — Live Gate & Queue Transparency Layer for MSP Procurement
SIH26032 · Ministry of Consumer Affairs, Food & Public Distribution
Track: Software · Theme: Smart Automation
Prepared as a Principal-Engineer build specification — not generic hackathon advice.
September 2026

1. Product

Project name: AnnSetu (from Hindi anna — grain/food, + setu — bridge): "Bridge to the Grain"

Tagline: From "your slot is Tuesday" to "your money is in your account" — live, honest, farmer-facing MSP procurement.

Problem

Farmers selling foodgrain at MSP procurement centres face three compounding failures: (1) they physically wait for hours because everyone assigned to the same day arrives at the same time, since existing slot systems are date-level, not time/position-level; (2) they get no live signal once they leave home, so a delay, backlog, or centre overload is discovered only on arrival; and (3) once their produce is sold, they often cannot tell whether payment has actually reached them, especially in commission-agent (arhatiya) mediated states where the money passes through an intermediary before it reaches the farmer's account.

Solution

AnnSetu is a live operations layer that sits beside existing state procurement portals (MP e-Uparjan, Punjab e-Kharid/e-PMB, RAJFED, etc.) rather than replacing them. It adds exactly the three things verifiably missing from every system studied: a gate-fed live queue position and ETA (computed with queueing-theory math, not machine learning), a staged payment-trust timeline that explicitly tracks the agency → intermediary → farmer leg, and a district command view that turns "this centre is overloaded" from a passive chart into a one-click redirect action for officers.

Users

Farmer (primary) — registers, books a slot, checks live queue position/ETA before and during travel, tracks payment status.

Centre operator — manages gate check-in, sees live load against capacity, triggers delay notices.

District food & civil supplies officer — sees multi-centre load, approves/triggers redirect suggestions, views district analytics.

Commission agent / arhatiya (secondary, mandi states) — bulk view of their client farmers' slots and payment stage.

System/AI — the queue engine, notification engine and (post-MVP) rebalancing heuristics acting autonomously on live data.

MVP

Farmer registration (simulated Aadhaar/land/bank fields) + crop and quantity declaration.

Slot booking against a centre with a defined daily capacity.

Gate check-in (QR/token scan) generating a live arrival timestamp.

Live queue position + ETA from a deterministic M/M/c-style queueing calculation.

SMS/app notifications at three transitions: slot confirmed, turn approaching, payment status change.

Status timeline: registered → slot booked → arrived → quality-checked → weighed → payment advice → credited.

Single centre-operator dashboard.

Future scope

District-wide multi-centre dashboard with one-click redirect suggestions (built in MVP as a stretch goal, hardened post-hackathon).

Real integration with a state procurement portal's registration/slot data and with PFMS as the payment source of truth.

Bilingual/multilingual UI (Hindi + one regional language for demo, extensible architecture).

WhatsApp/IVR channels alongside SMS.

Lightweight arrival-rate smoothing (regression/heuristic) as an "advanced" add-on — not the centrepiece.

True multi-season demand forecasting once real historical data is available via a government partnership.

2. Complete User Workflow

Each actor's flow is shown as Input → Processing → Decision → Output. All four flows share the same underlying database and queue engine.

A. Farmer

INPUT

Aadhaar-linked mobile no. + OTP · land record ref · bank/PFMS ref · crop, variety, estimated quantity

│

PROCESSING

Registration validated (duplicate check, sharecropper consent flag) → farmer sees centres with live

load → selects centre + date window → system offers earliest low-congestion slot

│

DECISION

Accept suggested slot?  YES → slot booked, token issued, SMS/app confirmation with unique code

NO  → pick alternate centre/time, re-run suggestion

│

OUTPUT

Confirmed slot + token · pre-departure live queue snapshot ("Centre load: Medium, ETA today ~40 min")

· at gate: QR check-in → live position/ETA screen · post-sale: status timeline + payment-stage SMS

B. Procurement Centre (Operator)

INPUT

Daily capacity (weighing points × shift hours) · gate check-in events · quality/weighing results

│

PROCESSING

Queue engine recomputes position/ETA for every waiting farmer on each new check-in or completed

service · dashboard shows arrivals-vs-capacity curve for the day

│

DECISION

Load nearing capacity?  YES → operator issues delay notice / requests district redirect

NO  → normal FIFO-with-priority processing continues

│

OUTPUT

Called token → quality/weighing entry → procurement record + digital receipt · updated live queue

broadcast to all waiting farmers' apps/SMS

C. Government / District Admin

INPUT

Aggregated live load from all centres in district · historical tonnage/capacity figures

│

PROCESSING

Command dashboard colours centres green/amber/red by live queue length vs. capacity · flags

outlier centres and payment-delay clusters

│

DECISION

Centre in red?  YES → approve/trigger "redirect next N unbooked registrants to nearby centre"

NO  → monitor; review season-level analytics and forecasts

│

OUTPUT

Redirect action applied to slot-suggestion engine · district/season reports · escalation alerts to

state department for outlier centres or payment-adoption gaps

D. System / AI (Queue & Notification Engine)

INPUT

Gate arrival timestamps · per-centre service-rate history · booking calendar · payment-stage events

│

PROCESSING

M/M/c-style ETA calculation per centre, recomputed on each event · notification triggers evaluated

against thresholds (position <= 5, status change, etc.)

│

DECISION

Threshold crossed?  YES → enqueue notification job (SMS/push) · load > 90% capacity? → flag for

redirect suggestion

NO  → update live state only, no notification

│

OUTPUT

Live queue_state records · notification_log entries · redirect_suggestion records for officer review

3. System Architecture

AnnSetu is built as a small set of separable services from day one — not because the MVP needs microservice scale, but because the post-SIH roadmap (Part 22 of the research doc) explicitly requires the core services to be handoff-ready for a real pilot integration. In the hackathon build these run as modules inside one backend process; in production they can be split without a rewrite.

Text architecture diagram

┌───────────────────────────┐

│   Farmer Web/PWA Client    │

│ (registration, slot, live  │

│  queue view, status, SMS)  │

└─────────────┬──────────────┘

│ REST + WebSocket

┌─────────────▼──────────────┐

│   API Gateway / Auth (OTP,  │

│   JWT, role-based access)   │

└─────────────┬──────────────┘

┌─────────────┬───────────┼───────────┬───────────────┐

▼             ▼           ▼           ▼               ▼

┌────────────┐ ┌───────────┐ ┌─────────┐ ┌───────────┐ ┌───────────────┐

│Registration│ │  Slot &   │ │ Queue   │ │Notification│ │  Status/     │

│  Service   │ │  Token    │ │ Engine  │ │  Service   │ │  Payment     │

│            │ │  Service  │ │(ETA calc│ │(SMS/App/   │ │  Tracking    │

│            │ │           │ │ live pos)│ │ WhatsApp)  │ │  Service     │

└─────┬──────┘ └─────┬─────┘ └────┬────┘ └─────┬──────┘ └───────┬───────┘

│              │            │            │                │

└──────────────┴─────┬──────┴────────────┴────────────────┘

▼

┌──────────────┐        ┌───────────────┐

│  PostgreSQL   │◄──────►│  Redis (cache, │

│  (system of   │        │  queue state,  │

│   record)     │        │  job queue)    │

└──────┬───────┘        └───────────────┘

│

┌──────────────┼───────────────────┐

▼                                   ▼

┌─────────────────┐               ┌──────────────────────┐

│ Centre Operator  │               │  District/Government │

│   Dashboard      │               │  Command Dashboard    │

│ (gate check-in,  │               │  (multi-centre load,  │

│  live load view) │               │   redirect, analytics)│

└─────────────────┘               └──────────────────────┘

│

▼

┌────────────────────────────────┐

│  External Integrations (future) │

│  PFMS (payment status),         │

│  State registration/slot data,  │

│  SMS gateway, Aadhaar e-KYC      │

└────────────────────────────────┘

Component responsibilities

Component

Responsibility

Notes

Frontend (farmer)

Registration, slot booking, live queue/ETA view, status timeline

React + PWA, offline-tolerant

Frontend (operator/admin)

Gate check-in, capacity view, redirect actions, analytics

React, role-gated routes

API Gateway / Auth

OTP login, JWT issuance, RBAC enforcement, rate limiting

Thin layer in front of services

Registration Service

Farmer/land/bank identity capture, duplicate/fraud checks

Simulated KYC fields for demo

Slot & Token Service

Centre capacity, slot suggestion, token issuance

Owns slots + tokens tables

Queue Engine

Live position/ETA computation, redirect flagging

Deterministic M/M/c math, no ML

Notification Service

SMS/app/WhatsApp dispatch on threshold events

Async job queue via Redis

Status/Payment Tracking

Procurement + staged payment timeline

Models agency→arhatiya→farmer leg

Database (PostgreSQL)

System of record for all entities

See Section 5

Cache/Queue (Redis)

Live queue_state cache, notification job queue

Sub-second reads for live position

Analytics

Wait-time, utilization, no-show, prediction-accuracy metrics

Computed from audit_logs + queue history

Admin Dashboard

District overview, centre map, alerts, forecasts

Consumes Analytics + Queue Engine

External Integrations

PFMS status, state portal data, SMS gateway

Adapter layer, clearly bounded as future work

4. Technology Selection

Every choice below is made against the actual constraints found in the research: seasonal load spikes, low-end phones, intermittent connectivity, a relational domain model, and a queueing problem that is solvable with statistics, not deep learning. Nothing here is chosen because it is popular.

Layer

Chosen technology

Alternative considered

Why chosen

Frontend (farmer + dashboards)

React 18 + Vite, deployed as a PWA

Plain HTML/JS; Next.js; Flutter web

Team already needs SSR-free, fast iteration; PWA gives offline caching and installability without an app-store review cycle — matches Part 18's PWA recommendation for low-end phones.

Mobile channel

PWA first; native Android only if a judge/pilot partner requires it

React Native full app

Research found no evidence smartphone-only design is safe (low-end phones, intermittent data) — a PWA plus SMS/IVR fallback covers more real farmers than a native app would, for far less build cost.

Backend

Python + FastAPI

Node.js + Express

The queue engine is fundamentally a numeric/queueing-theory computation; FastAPI keeps that logic and any later ML/forecasting work in one language, with async support for WebSocket-heavy live updates and auto-generated OpenAPI docs for the API contract in Section 6.

Real-time channel

WebSockets (FastAPI native) for live queue position

Polling; SSE

Position/ETA must update sub-second on the farmer's screen without hammering the API; WebSockets are the standard fit and FastAPI supports them natively.

Database

PostgreSQL

MongoDB

The domain is heavily relational (farmers↔slots↔tokens↔payments, foreign keys, referential integrity for audit trails that a government system will be judged on) — this is a textbook relational schema, not a document store problem.

Cache / live state / queue

Redis

In-memory Python dict; RabbitMQ

Live queue_state must be read with very low latency by many concurrent farmer clients, and notification dispatch is naturally a job queue; Redis does both with one dependency, which matters for a student-team deployment footprint.

AI / queueing & forecasting

Python (NumPy/SciPy for M/M/c math; scikit-learn only for the optional heuristic add-on)

Deep learning frameworks (PyTorch/TF)

Section 8 shows the core ETA calculation is closed-form queueing theory, not ML — pulling in a deep-learning stack would be technology chosen for buzzwords, not need, exactly what Part 16 of the research warns against.

Notifications

SMS via a standard gateway API (e.g. Twilio/MSG91-class provider) as baseline; app push as secondary; WhatsApp/IVR as future channels

Push-only; WhatsApp-only

SMS is documented as the channel every existing state system already relies on for farmers without smartphones (Part 18) — it must be the baseline, not an afterthought.

Deployment (prototype)

Single cloud VM or free-tier PaaS (e.g. Render/Railway) for backend + managed Postgres + Redis add-on; static hosting (Vercel/Netlify) for frontend

Kubernetes cluster

A 36-hour to few-week student build does not need container orchestration; a simple, restartable deployment that a judge can open in a browser is the right scope, with a documented path to containerization for the pilot stage (Section 18).

Auth

OTP (mobile) for farmers; email/password + role claims (JWT) for operator/district/admin

Aadhaar e-KYC live integration

No public Aadhaar e-KYC sandbox is available to a student team; OTP-based mobile auth mirrors how real state portals already authenticate farmers, with Aadhaar/land-record integration flagged explicitly as a future, government-partnership step.

5. Database

PostgreSQL, one schema per environment. Every table that matters for a dispute (procurement, payments, audit_logs) is append-friendly with timestamps; queue_state is the one table expected to churn constantly and is mirrored in Redis for latency, with Postgres as the durable history.

`users`

Login identity for every actor type (farmer, operator, district officer, admin); farmers also get a row in `farmers` linked 1:1.

Field

Type

Constraint

Purpose

id

UUID

PK, default gen_random_uuid()

Primary key

phone

VARCHAR(15)

UNIQUE, NOT NULL

OTP login identifier

role

ENUM('farmer','operator','district_admin','system_admin')

NOT NULL

Drives RBAC

full_name

VARCHAR(120)

NOT NULL

Display name

preferred_language

VARCHAR(10)

DEFAULT 'hi'

UI/SMS locale

centre_id

UUID

FK -> centres.id, NULL for non-operators

Scopes operator to one centre

district_id

UUID

FK -> districts.id, NULL where n/a

Scopes district officers

created_at

TIMESTAMPTZ

DEFAULT now()

Audit

is_active

BOOLEAN

DEFAULT true

Soft disable

`farmers`

Farmer-specific profile, extends users 1:1; holds simulated KYC fields.

Field

Type

Constraint

Purpose

id

UUID

PK, FK -> users.id

Shared PK with users

aadhaar_ref

VARCHAR(64)

UNIQUE, NOT NULL

Tokenised Aadhaar reference (never raw number)

land_record_ref

VARCHAR(64)

NULLABLE

Link to state land record (simulated)

bank_account_ref

VARCHAR(64)

NOT NULL

Tokenised bank/PFMS reference

is_sharecropper

BOOLEAN

DEFAULT false

Triggers consent-letter workflow

consent_letter_doc_ref

VARCHAR(128)

NULL unless is_sharecropper

Sharecropper consent proof

arhatiya_id

UUID

FK -> users.id, NULLABLE

Commission agent, mandi states

village

VARCHAR(120)

NOT NULL

Demand mapping / analytics

district_id

UUID

FK -> districts.id

Reporting

`centres`

Procurement centre master data and daily capacity.

Field

Type

Constraint

Purpose

id

UUID

PK

Primary key

name

VARCHAR(150)

NOT NULL

Display name

district_id

UUID

FK -> districts.id, NOT NULL

Aggregation

latitude / longitude

NUMERIC(9,6)

NOT NULL

Map view

daily_capacity_units

INTEGER

NOT NULL, > 0

Farmers/hour service capacity input to queue engine

weighing_points

SMALLINT

NOT NULL

Service-rate driver (µ)

operating_hours

JSONB

NOT NULL

Shift start/end per day

commodities_accepted

UUID[]

FK array -> commodities.id

What this centre buys

status

ENUM('active','paused','closed')

DEFAULT 'active'

Operational control

`commodities`

Crop/MSP master data.

Field

Type

Constraint

Purpose

id

UUID

PK

Primary key

name

VARCHAR(60)

UNIQUE, NOT NULL

e.g. Paddy, Wheat

season

ENUM('kharif','rabi')

NOT NULL

Season tagging

msp_per_quintal

NUMERIC(10,2)

NOT NULL

MSP rate for the season

moisture_threshold_pct

NUMERIC(4,2)

NOT NULL

Quality-rejection cutoff

procurement_window_start / end

DATE

NOT NULL

Season notified window

`slots`

Bookable capacity units at a centre for a date/time-window.

Field

Type

Constraint

Purpose

id

UUID

PK

Primary key

centre_id

UUID

FK -> centres.id, NOT NULL

Which centre

slot_date

DATE

NOT NULL

Calendar date

time_window

TSTZRANGE

NOT NULL

Fine-grained window, not just day-level

capacity_units

INTEGER

NOT NULL

Max bookings in this window

booked_units

INTEGER

DEFAULT 0

Running count, denormalised for fast checks

commodity_id

UUID

FK -> commodities.id

What this slot is for

`bookings`

A farmer's reservation of a slot.

Field

Type

Constraint

Purpose

id

UUID

PK

Primary key

farmer_id

UUID

FK -> farmers.id, NOT NULL

Owner

slot_id

UUID

FK -> slots.id, NOT NULL

Booked slot

declared_quantity_quintals

NUMERIC(8,2)

NOT NULL, > 0

For capacity math

status

ENUM('booked','checked_in','completed','no_show','cancelled')

DEFAULT 'booked'

Lifecycle state

booked_at

TIMESTAMPTZ

DEFAULT now()

Audit

unique_booking_code

VARCHAR(12)

UNIQUE, NOT NULL

Farmer-verifiable confirmation code

`tokens`

Gate-issued token tied to a booking (or walk-in, where policy allows).

Field

Type

Constraint

Purpose

id

UUID

PK

Primary key

booking_id

UUID

FK -> bookings.id, UNIQUE

1:1 with a completed check-in

token_number

INTEGER

NOT NULL

Sequential per centre per day

qr_payload

VARCHAR(128)

UNIQUE, NOT NULL

Signed QR content for gate scan

issued_at

TIMESTAMPTZ

NOT NULL

= gate arrival timestamp

`queue_state`

Live, frequently-updated per-centre queue snapshot (mirrored in Redis; persisted here for history/analytics).

Field

Type

Constraint

Purpose

id

UUID

PK

Primary key

centre_id

UUID

FK -> centres.id, NOT NULL

Which centre

token_id

UUID

FK -> tokens.id, NOT NULL

Which farmer in queue

position

INTEGER

NOT NULL

Current live position

eta_minutes

INTEGER

NOT NULL

Computed ETA

computed_at

TIMESTAMPTZ

DEFAULT now()

Freshness

status

ENUM('waiting','in_service','served','no_show')

DEFAULT 'waiting'

Queue lifecycle

`procurement`

Quality check, weighing, and sale record once a token is served.

Field

Type

Constraint

Purpose

id

UUID

PK

Primary key

token_id

UUID

FK -> tokens.id, UNIQUE, NOT NULL

Which visit

moisture_pct

NUMERIC(4,2)

NOT NULL

Quality result

quality_result

ENUM('accepted','rejected')

NOT NULL

Pass/fail

weighed_quantity_quintals

NUMERIC(8,2)

NULLABLE unless accepted

Actual weighed amount

inspector_user_id

UUID

FK -> users.id

Accountability

receipt_ref

VARCHAR(64)

UNIQUE, NULLABLE

Digital e-JForm-style receipt

recorded_at

TIMESTAMPTZ

DEFAULT now()

Audit

`payments`

Staged payment-trust timeline (Section 9's differentiator).

Field

Type

Constraint

Purpose

id

UUID

PK

Primary key

procurement_id

UUID

FK -> procurement.id, UNIQUE, NOT NULL

Which sale

amount_due

NUMERIC(12,2)

NOT NULL

weighed_quantity × MSP

payee_type

ENUM('farmer_direct','arhatiya')

NOT NULL

Which leg applies

stage

ENUM('sold','advice_generated','advice_reached_agent','credited')

DEFAULT 'sold'

Visible timeline stage

utr_ref

VARCHAR(40)

NULLABLE

Bank transaction reference once credited

stage_updated_at

TIMESTAMPTZ

DEFAULT now()

Drives notification triggers

`notifications`

Outbound message log across channels.

Field

Type

Constraint

Purpose

id

UUID

PK

Primary key

user_id

UUID

FK -> users.id, NOT NULL

Recipient

channel

ENUM('sms','push','whatsapp','ivr')

NOT NULL

Delivery channel

event_type

VARCHAR(40)

NOT NULL

e.g. slot_confirmed, turn_approaching

payload_text

TEXT

NOT NULL

Rendered message

status

ENUM('queued','sent','delivered','failed')

DEFAULT 'queued'

Delivery tracking metric

created_at

TIMESTAMPTZ

DEFAULT now()

Audit

`audit_logs`

Immutable, append-only record of every status-changing action, for dispute resolution and analytics.

Field

Type

Constraint

Purpose

id

BIGSERIAL

PK

Primary key

actor_user_id

UUID

FK -> users.id, NULLABLE for system

Who acted

entity_type

VARCHAR(40)

NOT NULL

e.g. booking, procurement, payment

entity_id

UUID

NOT NULL

Which row

action

VARCHAR(60)

NOT NULL

e.g. status_changed, redirect_applied

before_state / after_state

JSONB

NULLABLE

Diff for traceability

created_at

TIMESTAMPTZ

DEFAULT now()

Immutable timestamp

Relationships (summary)

users 1:1 farmers (farmer-role users only); users 1:N notifications, audit_logs (as actor).

farmers N:1 arhatiya (users), N:1 districts; farmers 1:N bookings.

centres 1:N slots, 1:N queue_state, N:1 districts; centres referenced by users (operator scope).

slots 1:N bookings; bookings 1:1 tokens (on check-in); tokens 1:1 queue_state, 1:1 procurement.

procurement 1:1 payments; payments drive notifications via stage-change triggers.

Every status-changing write on bookings, tokens, procurement, and payments inserts a matching audit_logs row (application-level, enforced in the service layer + DB triggers for defence in depth).

6. API Design

All endpoints are versioned under /api/v1, JSON in/out, JWT bearer auth except where marked Public. Errors follow a consistent envelope: { error_code, message, field? }.

POST  /api/v1/auth/otp/request

Auth

Request

Response

Validation

Errors

Public

{ phone }

{ requestId }

phone matches E.164/India format; rate-limited per phone

400 invalid phone · 429 too many requests

POST  /api/v1/auth/otp/verify

Auth

Request

Response

Validation

Errors

Public

{ requestId, otp }

{ accessToken, role, userId }

OTP matches, not expired, max 5 attempts

400 invalid OTP · 410 expired · 423 locked

POST  /api/v1/farmers

Auth

Request

Response

Validation

Errors

Farmer (self) or CSC operator

{ full_name, aadhaar_ref, land_record_ref?, bank_account_ref, village, district_id, is_sharecropper, consent_letter_doc_ref? }

{ farmerId }

aadhaar_ref uniqueness; consent letter required if is_sharecropper

409 duplicate farmer · 422 missing consent letter

GET  /api/v1/centres?district_id=&commodity_id=

Auth

Request

Response

Validation

Errors

Any authenticated user

query params

[{ id, name, live_load_pct, next_available_slot }]

district_id must exist

404 unknown district

GET  /api/v1/centres/{id}/slots?date_from=&date_to=

Auth

Request

Response

Validation

Errors

Farmer

query params

[{ slot_id, time_window, remaining_capacity }]

date range within open procurement window (commodities.procurement_window)

404 centre not found · 409 window closed

POST  /api/v1/bookings

Auth

Request

Response

Validation

Errors

Farmer

{ farmer_id, slot_id, declared_quantity_quintals }

{ booking_id, unique_booking_code }

slot has remaining capacity (row-level lock on slots.booked_units); one active booking per farmer per season

409 slot full · 409 duplicate active booking

DELETE  /api/v1/bookings/{id}

Auth

Request

Response

Validation

Errors

Farmer (owner) or operator

—

{ status: 'cancelled' }

booking not already checked_in/completed

409 cannot cancel after check-in

POST  /api/v1/gate/check-in

Auth

Request

Response

Validation

Errors

Operator (gate device)

{ qr_payload } or { booking_code }

{ token_id, token_number, position, eta_minutes }

QR signature valid, booking status='booked', within slot window (+/- grace)

400 invalid QR · 409 wrong day/window · 410 already checked in

GET  /api/v1/queue/{centre_id}/live

Auth

Request

Response

Validation

Errors

Farmer, Operator (WebSocket upgrade)

—

stream of { token_id, position, eta_minutes, status }

centre_id exists and active

404 centre not found

POST  /api/v1/procurement

Auth

Request

Response

Validation

Errors

Operator (quality inspector)

{ token_id, moisture_pct, quality_result, weighed_quantity_quintals? }

{ procurement_id, receipt_ref }

moisture threshold checked against commodities.moisture_threshold_pct; weighed_quantity required if accepted

422 rejected without reason · 409 token already processed

PATCH  /api/v1/payments/{id}/stage

Auth

Request

Response

Validation

Errors

System (payment worker) / District admin override

{ stage, utr_ref? }

{ payment_id, stage, stage_updated_at }

stage transitions only move forward (sold→advice_generated→...→credited)

409 invalid stage transition

GET  /api/v1/farmers/{id}/status-timeline

Auth

Request

Response

Validation

Errors

Farmer (owner), Operator, District admin

—

{ booking, check_in, procurement, payment } combined timeline

farmer_id must belong to caller unless operator/admin scope

403 not owner

POST  /api/v1/district/{id}/redirect-suggestion/apply

Auth

Request

Response

Validation

Errors

District admin

{ from_centre_id, to_centre_id, unit_count }

{ redirected_count, updated_slots }

to_centre_id has spare capacity_units for the window

409 insufficient capacity at target

GET  /api/v1/analytics/district/{id}

Auth

Request

Response

Validation

Errors

District admin

query: date range

{ avg_wait_time, utilization_pct, no_show_rate, notifications_delivered_pct }

date range within stored history

404 no data for range

7. Queue Engine

This is the product's centrepiece and its most defensible technical claim: a deterministic, explainable queueing-theory model, not a black-box prediction. It is deliberately not machine learning — see Section 8 for why.

Token generation

On gate check-in, the Slot & Token Service verifies the scanned QR/booking code against the day's booking, then issues a token with a per-centre, per-day sequential token_number and records issued_at as the live arrival timestamp. This timestamp is the single most important new data point the whole system introduces — no existing system studied exposes it back to the farmer.

Queue ordering

Base ordering is FIFO by issued_at within a centre. On top of FIFO, a bounded priority adjustment is applied (see Priority below) so the visible order is FIFO-with-priority, not pure priority-jumping, to preserve fairness and match the fairness expectation already documented for existing token systems.

Priority

Booked-slot arrivals within their window get standard FIFO priority.

Walk-ins (where a centre's policy allows them) are inserted after all currently-booked, on-time arrivals for that window — never ahead of a farmer who followed the process.

A small, capped priority boost (configurable per centre, default 0) is available for documented special cases (e.g. elderly/disabled farmers) — off by default in the MVP to avoid opaque queue-jumping perceptions.

Processing rate (service rate, µ)

Computed per centre from weighing_points × an empirically observed average service time per farmer (seeded from simulated/calibrated data for the demo; replaced with a rolling average of actual procurement.recorded_at − token.issued_at deltas once real data exists).

ETA calculation

Modelled as an M/M/c queue per centre: c = weighing_points (servers), λ = live arrival rate from the last N check-ins, µ = average service rate per server. For a farmer at position p in the live queue, ETA ≈ p / (c·µ), recomputed on every check-in and every completed procurement so it stays live rather than a one-time estimate. This is the "straightforward operations-research calculation, not deep ML" the research explicitly identifies as the highest-value, most feasible feature.

No-show

A booking whose slot window closes without a check-in is marked no_show; its capacity_units are released back to the slot (visible to the redirect/rebalancing logic) and logged for the no-show-rate metric in Section 16, which is honestly flagged as unverified against any public baseline and treated as a hypothesis to validate against pilot data.

Cancellation

A farmer or operator can cancel a booking before check-in; capacity is released immediately and, if the slot had been full, a notification offer can go to a waitlisted farmer (future scope, not MVP).

Rescheduling

Implemented as cancel + rebook against a new slot in one transaction, so booked_units accounting never double-counts; the farmer keeps the same unique_booking_code lineage for support traceability.

Centre capacity

daily_capacity_units on centres and capacity_units per slot are the two capacity inputs; the Slot & Token Service enforces them with a row-level lock on slots.booked_units at booking time to prevent overbooking races.

Real-time updates

Every check-in or completed procurement event recomputes queue_state for all waiting tokens at that centre and pushes the delta over the centre's WebSocket channel; Redis holds the authoritative live snapshot for sub-second reads, with PostgreSQL as the durable, queryable history for analytics and disputes.

8. Prediction Engine

The honest answer, and the differentiator against "AI-washed" competing pitches: the core ETA feature does not need machine learning, and pretending otherwise would be technology chosen for the pitch, not the problem.

Application

Data

Model

Need for AI

Decision

Queue position / ETA

Arrival timestamps, per-server service-time history

M/M/c queueing formula (deterministic)

Low — statistics suffice

Chosen for MVP. Explainable, auditable, no training data risk.

Slot/demand forecasting

Historical arrival + procurement volumes, multi-season

Time-series model (once real multi-season data exists)

Medium — only valuable with real historical data a student team cannot access yet

Simple moving-average heuristic used for the demo; real model deferred to pilot stage.

No-show prediction

Historical booking-vs-arrival data

Classification (e.g. logistic regression / gradient boosting) once real data exists

Low for MVP — no reliable dataset available now

Rule-based flag (e.g., 2+ past no-shows) used instead.

Arrival-rate smoothing (advanced add-on)

Recent check-in cadence

Lightweight regression/heuristic

Low-medium

Legitimate optional add-on, explicitly not the centrepiece.

Design for the queueing model (chosen approach)

Data: gate check-in timestamps, per-centre weighing_points, historical service-time durations (seeded/simulated, later real).

Features: none in the ML sense — inputs are λ (arrival rate), µ (service rate), c (servers), current position.

Model: M/M/c closed-form ETA formula, recomputed live.

"Training": calibration only — service-time averages are recomputed periodically (e.g. hourly) from recent completions, not trained weights.

Inference: sub-100ms formula evaluation per event, well within a WebSocket push budget.

Evaluation: compare predicted ETA vs. actual wait time per completed token; report mean absolute error as the "prediction accuracy" metric (Section 16).

Fallback: if λ or µ cannot be estimated (e.g., centre just opened, no history), fall back to a static average from the centre's configured expected service time until enough live data accumulates.

Why not XGBoost / Random Forest / neural networks

These need labelled historical examples at a volume no state portal has made public and no student team can fabricate honestly; they would also make the ETA number unexplainable to a farmer or an auditing officer, which matters for trust in a government-facing system. The queueing formula is simpler, verifiable, and — per the research — is itself the innovation, since no existing system exposes even this basic live signal.

9. Notification Engine

Channels

SMS — baseline channel for every farmer regardless of phone type; sent via a standard gateway API.

Push (in-app/PWA) — for farmers on the PWA, richer content (live position widget deep-link).

WhatsApp — secondary channel, future scope, same event model.

In-app — status timeline always reflects the latest state even without a push notification, so nothing is push-dependent for correctness.

Delivery architecture

Every triggering event writes a notifications row with status='queued', then an async worker (Redis-backed job queue) dispatches to the appropriate channel adapter and updates status to sent/delivered/failed. Delivery status feeds directly into the "notification delivery" metric in Section 16.

Events

Event

Channels

Trigger

Notes

Slot confirmed

SMS + push

Immediately on successful booking

Includes date, time window, centre name, unique_booking_code.

Slot changed

SMS + push

On reschedule or district-triggered redirect

Old vs new slot shown; redirect reason included for transparency.

Queue approaching (turn approaching)

SMS + push

When position <= configurable threshold (default 5) or ETA <= 15 min

One-time trigger per booking to avoid spam.

Token called

Push (SMS optional, cost-sensitive)

On gate operator calling the token for service

Time-critical, short message.

Procurement completed

SMS + push

On procurement record saved with quality_result

Includes accepted/rejected and weighed quantity if accepted.

Payment updated

SMS + push

On every payments.stage transition

The clearest expression of the payment-trust differentiator — each of the 4 stages fires its own message.

Cancellation

SMS + push

On booking cancelled by farmer or operator

Confirms released slot; offers rebooking link.

Delay

SMS + push, broadcast to all waiting tokens at a centre

Operator-triggered when service is running behind

Manually triggered, not automatic, to avoid false alarms.

10. Farmer Experience

Designed against documented on-ground realities (Part 18 of the research): token-date confusion, centralised single-point issuance failures, and low PFMS adoption by intermediaries mean the design cannot assume a smartphone or constant connectivity.

Low literacy

Icon-led UI with minimal text; status timeline uses colour + icon states, not paragraphs.

Voice/IVR status lookup as a future channel for farmers who cannot easily read SMS.

CSC/kiosk-assisted registration flow, mirroring how e-Uparjan-style portals already lean on Common Service Centres.

Regional languages

Hindi + one additional regional language (e.g. Punjabi or Telugu depending on the pilot state) for the demo, with all UI strings and SMS templates externalised so more languages are a translation-file addition, not a code change.

Low bandwidth / low-end phones / intermittent internet

PWA architecture: caches the last known queue state client-side and syncs on reconnect rather than showing a blank/broken screen.

SMS is never a fallback-only channel — it is designed as a first-class channel from day one, since it is the one channel guaranteed to work on any phone.

Payload sizes kept minimal; images/maps are optional enhancements, never required for core flows (booking, check-in, status).

Channel decision: PWA vs Android vs SMS vs IVR

PWA is used instead of a native Android app because it avoids app-store distribution friction for a government pilot and still gives installability and offline caching. SMS is mandatory as the universal baseline, matching every existing state system studied. IVR is placed in future scope, not MVP, because a fixed-menu IVR tree is buildable quickly but adds limited unique value over SMS for the specific events in Section 9 — it becomes valuable later mainly for two-way status lookup by farmers without any digital literacy at all.

11. Admin Dashboard

District overview — single-screen summary: total farmers in queue district-wide, centres by status colour, today's procurement volume vs. target.

Centre map — geolocated centre markers coloured green/amber/red by live load percentage (queue_state count vs. daily_capacity_units).

Queue status — live per-centre queue length, average ETA, longest-waiting token, updated over the same WebSocket feed farmers see.

Capacity — daily_capacity_units vs. booked_units vs. actual check-ins, with the redirect-suggestion action surfaced directly on red centres.

Procurement — accepted vs. rejected lots today, moisture-rejection rate (a proxy for the quality-dispute risk flagged in the research).

Payments — count of bookings by payment stage (sold / advice_generated / advice_reached_agent / credited), flagging any payment stuck beyond a configurable SLA.

Alerts — outlier centres, payment-adoption gaps (echoing the real, documented low PFMS-adoption-by-arhatiyas pattern), overdue quality checks.

Analytics — the metrics defined in Section 16, filterable by date range and centre.

Forecasts — season-level tonnage vs. capacity projection using the simple moving-average heuristic from Section 8, explicitly labelled as an estimate, not a guarantee.

12. Codebase

Project folder structure

annsetu/

├── backend/

│   ├── app/

│   │   ├── main.py                  # FastAPI app entrypoint, router mounting

│   │   ├── core/

│   │   │   ├── config.py            # env/config loading

│   │   │   ├── security.py          # JWT, OTP, RBAC dependencies

│   │   │   └── db.py                # SQLAlchemy engine/session

│   │   ├── models/                  # SQLAlchemy models, one file per table

│   │   │   ├── user.py  farmer.py  centre.py  commodity.py

│   │   │   ├── slot.py  booking.py  token.py  queue_state.py

│   │   │   ├── procurement.py  payment.py  notification.py  audit_log.py

│   │   ├── schemas/                 # Pydantic request/response models

│   │   ├── services/

│   │   │   ├── registration_service.py

│   │   │   ├── slot_token_service.py

│   │   │   ├── queue_engine.py      # M/M/c calculation, live recompute

│   │   │   ├── notification_service.py

│   │   │   ├── status_payment_service.py

│   │   │   └── redirect_service.py

│   │   ├── api/v1/                  # route modules matching Section 6

│   │   │   ├── auth.py  farmers.py  centres.py  bookings.py

│   │   │   ├── gate.py  queue.py  procurement.py  payments.py  district.py

│   │   ├── ws/                      # WebSocket handlers for live queue

│   │   └── workers/                 # Redis-backed notification worker

│   ├── alembic/                     # DB migrations

│   ├── tests/                       # pytest suite, mirrors api/ and services/

│   └── requirements.txt

├── frontend-farmer/                 # React + Vite PWA

│   ├── src/pages/                   # Register, BookSlot, GateCheckIn, QueueLive, StatusTimeline

│   ├── src/components/

│   ├── src/i18n/                    # language JSON files

│   └── vite.config.js

├── frontend-dashboard/              # React app, operator + district admin views

│   ├── src/pages/                   # OperatorGate, CentreLoad, DistrictMap, Analytics

│   └── src/components/

├── infra/

│   ├── docker-compose.yml           # local Postgres + Redis + backend + frontends

│   └── deploy/                      # PaaS deployment configs (Section 18)

└── docs/

├── architecture.md

└── api-spec.yaml                # OpenAPI, generated from FastAPI

Files to create, by priority

Stage 1–2: infra/docker-compose.yml, backend/app/core/*, backend/alembic/ migrations for all 12 tables.

Stage 3–4: backend/app/models/*, backend/app/api/v1/auth.py, core/security.py.

Stage 5–7: registration_service.py, farmers.py routes, slot_token_service.py, bookings.py, frontend-farmer Register/BookSlot pages.

Stage 8: queue_engine.py, gate.py, queue.py, ws/ live handler, frontend-farmer QueueLive page.

Stage 9: notification_service.py, workers/, SMS gateway adapter.

Stage 10–11: status_payment_service.py, procurement.py, payments.py routes, StatusTimeline page.

Stage 12: (optional/advanced) demand-smoothing heuristic module.

Stage 13–14: frontend-dashboard pages, redirect_service.py, district.py routes, analytics endpoints.

Stage 15–18: tests/, security hardening, deploy/ configs, demo data seed script.

13. Implementation Order

Stage 1 — Environment

Goal: Reproducible local + cloud dev environment for the whole team.

Tasks:

Init monorepo structure

docker-compose for Postgres + Redis

Backend FastAPI skeleton + health-check route

Frontend Vite skeletons (farmer + dashboard)

Files: infra/docker-compose.yml; backend/app/main.py; frontend-farmer/, frontend-dashboard/ scaffolds

APIs: GET /api/v1/health

Database changes: —

Testing: docker-compose up succeeds; health check returns 200

Definition of done: Any teammate can clone, run one command, and hit a working health-check endpoint.

Stage 2 — Database

Goal: All 12 tables live with correct constraints and relationships.

Tasks:

Write SQLAlchemy models for all tables in Section 5

Write Alembic migrations

Seed script with simulated demo data calibrated to real tonnage/centre-count figures

Files: backend/app/models/*.py; backend/alembic/versions/*; backend/app/seed.py

APIs: —

Database changes: Create all 12 tables + FKs + enums

Testing: Migration up/down round-trips cleanly; seed script populates a believable 3-centre demo dataset

Definition of done: Schema matches Section 5 exactly and passes a migration up→down→up cycle.

Stage 3 — Backend

Goal: Core service layer skeletons wired to the DB.

Tasks:

Implement registration_service, slot_token_service skeletons

Set up Pydantic schemas matching Section 6

Wire dependency-injected DB sessions

Files: backend/app/services/*.py; backend/app/schemas/*.py

APIs: —

Database changes: —

Testing: Unit tests for service functions against a test DB

Definition of done: Services callable in isolation with passing unit tests, no routes yet.

Stage 4 — Authentication

Goal: OTP login + JWT + RBAC across all future routes.

Tasks:

OTP request/verify endpoints

JWT issuance + role claims

RBAC dependency for route protection

Files: backend/app/core/security.py; backend/app/api/v1/auth.py

APIs: POST /auth/otp/request; POST /auth/otp/verify

Database changes: —

Testing: Auth flow integration test; role-protection test per route type

Definition of done: A farmer, operator, and admin can each log in and receive a correctly-scoped JWT.

Stage 5 — Farmer module

Goal: Registration + profile.

Tasks:

Registration endpoint + validation

Sharecropper consent flow

Farmer profile screen

Files: backend/app/api/v1/farmers.py; frontend-farmer/src/pages/Register.jsx

APIs: POST /farmers

Database changes: —

Testing: API tests for duplicate/consent validation; UI smoke test

Definition of done: A new farmer can register end-to-end and see their profile.

Stage 6 — Centre module

Goal: Centre + commodity master data, capacity config.

Tasks:

Centre CRUD (admin-only)

Commodity master data seed

Centre listing with live_load_pct placeholder

Files: backend/app/api/v1/centres.py

APIs: GET /centres; POST /centres (admin)

Database changes: —

Testing: API tests for centre listing/filtering

Definition of done: Centres and commodities are queryable and filterable by district/commodity.

Stage 7 — Slot booking

Goal: Farmers can see and book fine-grained slots.

Tasks:

Slot listing with remaining capacity

Booking creation with row-level lock

Cancellation endpoint

Files: backend/app/api/v1/bookings.py; frontend-farmer/src/pages/BookSlot.jsx

APIs: GET /centres/{id}/slots; POST /bookings; DELETE /bookings/{id}

Database changes: —

Testing: Concurrency test: parallel bookings never exceed slot capacity

Definition of done: No overbooking under concurrent load; farmer sees a confirmed booking with a unique code.

Stage 8 — Queue engine

Goal: The centrepiece: gate check-in + live position/ETA.

Tasks:

QR generation on booking

Gate check-in endpoint issuing tokens

M/M/c ETA calculation service

WebSocket live queue channel

Files: backend/app/services/queue_engine.py; backend/app/api/v1/gate.py, queue.py; backend/app/ws/; frontend-farmer/src/pages/QueueLive.jsx

APIs: POST /gate/check-in; GET /queue/{centre_id}/live (WS)

Database changes: queue_state writes

Testing: Load test: simulate 50 concurrent check-ins, verify position/ETA correctness and update latency

Definition of done: A simulated farmer sees their live position and ETA update in real time as other tokens are processed.

Stage 9 — Notifications

Goal: Event-driven SMS/push across the 8 events in Section 9.

Tasks:

Notification service + Redis job queue worker

SMS gateway adapter (sandbox/mock for demo)

Event triggers wired into booking/queue/payment services

Files: backend/app/services/notification_service.py; backend/app/workers/

APIs: (internal, triggered by other endpoints)

Database changes: notifications writes

Testing: Test each of the 8 events fires exactly one correctly-templated message

Definition of done: All 8 notification events fire correctly and are visible in the notifications log.

Stage 10 — Procurement tracking

Goal: Quality check + weighing + digital receipt.

Tasks:

Procurement recording endpoint

Moisture-threshold validation against commodities

Receipt generation

Files: backend/app/api/v1/procurement.py

APIs: POST /procurement

Database changes: procurement writes

Testing: API tests for accept/reject paths

Definition of done: A token can be fully processed from called → accepted/rejected → receipt issued.

Stage 11 — Payment tracking

Goal: The staged payment-trust timeline.

Tasks:

Payment record auto-created on procurement acceptance

Stage transition endpoint with forward-only validation

Status timeline aggregation endpoint

Files: backend/app/services/status_payment_service.py; backend/app/api/v1/payments.py

APIs: PATCH /payments/{id}/stage; GET /farmers/{id}/status-timeline

Database changes: payments writes

Testing: Test illegal backward-stage transitions are rejected

Definition of done: Farmer's status timeline correctly shows sold → advice_generated → advice_reached_agent → credited.

Stage 12 — AI/prediction

Goal: Calibration and the optional demand-smoothing add-on.

Tasks:

Rolling service-time recalibration job

No-show rule-based flagging

(Advanced) arrival-rate smoothing heuristic

Files: backend/app/services/queue_engine.py (extend); backend/app/workers/calibration_worker.py

APIs: —

Database changes: —

Testing: Compare predicted vs actual ETA on seeded historical data; report MAE

Definition of done: ETA prediction accuracy metric is computable and reported.

Stage 13 — Admin dashboard

Goal: Centre and district-level operator/admin views.

Tasks:

District overview + centre map

Queue/capacity/procurement/payments panels

Redirect-suggestion action

Files: frontend-dashboard/src/pages/*; backend/app/services/redirect_service.py; backend/app/api/v1/district.py

APIs: POST /district/{id}/redirect-suggestion/apply

Database changes: —

Testing: UI + API tests for redirect flow end-to-end

Definition of done: A district admin can see a red centre and apply a redirect that updates real slot capacity.

Stage 14 — Analytics

Goal: Metrics defined in Section 16, queryable and chartable.

Tasks:

Aggregation queries per metric

Analytics endpoint + dashboard charts

Files: backend/app/api/v1/analytics.py; frontend-dashboard/src/pages/Analytics.jsx

APIs: GET /analytics/district/{id}

Database changes: —

Testing: API tests against seeded historical data

Definition of done: All nine Section 16 metrics render correctly on the dashboard.

Stage 15 — Security

Goal: Harden auth, RBAC, data minimisation, audit trail.

Tasks:

Audit-log middleware/DB triggers

Rate limiting

Data minimisation review (tokenised Aadhaar/bank refs)

RBAC test matrix

Files: backend/app/core/security.py (extend); DB triggers for audit_logs

APIs: —

Database changes: audit_logs population

Testing: Security test suite: RBAC matrix, rate-limit, injection checks

Definition of done: No route is reachable outside its intended role; every status change is audit-logged.

Stage 16 — Testing

Goal: Full test pyramid across the system.

Tasks:

Complete unit/integration/API/load/AI/security/user test suites (Section 17)

Files: backend/tests/**

APIs: —

Database changes: —

Testing: CI run of full suite

Definition of done: CI is green across all test categories.

Stage 17 — Deployment

Goal: Deployed, reachable prototype (Section 18).

Tasks:

Provision managed Postgres + Redis

Deploy backend to PaaS

Deploy frontends to static hosting

Configure env vars/secrets

Files: infra/deploy/*

APIs: —

Database changes: —

Testing: Smoke test against deployed URL

Definition of done: A judge can open a public URL and complete the demo flow.

Stage 18 — Demo

Goal: Rehearsed, visually convincing 5–7 minute live demo (Section 15).

Tasks:

Finalise seed/demo dataset

Rehearse script

Prepare fallback recorded video in case of live-network issues

Files: backend/app/seed.py (finalise)

APIs: —

Database changes: —

Testing: Full dry run twice

Definition of done: Demo runs start-to-finish without manual DB edits, twice in a row.

14. Code Generation Rule

The project will not be generated all at once. Implementation proceeds stage by stage, per Section 13, and each stage follows the same eight-step loop before moving on:

1. Explain what the stage does and why, in plain language.

2. Give the exact folder/file layout touched in this stage.

3. Give the code.

4. Explain the code — what each function/route/model does.

5. Explain how to run it locally.

6. Test it against the stage's Definition of Done.

7. Debug any failures before proceeding.

8. Move to the next stage only after explicit confirmation.

15. Demo

A single, realistic farmer scenario, run live against the deployed prototype, 5–7 minutes.

Scenario

A farmer has 3 tonnes of paddy ready for MSP sale. Instead of blindly travelling to the nearest centre, they open AnnSetu.

Live demo script

1. Farmer app: show three centres with live load (green/amber/red) — the farmer picks the green centre and a time window; system confirms the slot with a unique code (SMS shown on screen).

2. Centre capacity changes: on the operator dashboard, simulate a burst of check-ins at the chosen centre so its load visibly climbs toward amber.

3. Queue updates live: the farmer's QueueLive screen shows position and ETA changing in real time as the simulated check-ins are processed — no page refresh.

4. Farmer receives a notification: the "turn approaching" SMS/push fires on screen when position crosses the threshold.

5. Farmer arrives: scan the QR at the gate device (or simulate the scan) — token issued, position/ETA confirmed.

6. Token is processed: operator records quality (moisture %) and weighing; digital receipt is generated instantly.

7. Procurement status updates: farmer's status timeline flips to "weighed."

8. Payment status updates: payment stage timeline animates sold → advice generated → advice reached agent → credited, narrated against the real documented Punjab arhatiya-payment-delay pattern as the honest "before" story.

9. Admin sees the whole process: switch to the district dashboard, show the centre that went amber, click "redirect next N registrants," and show a before/after wait-time chart for the demo dataset.

Making it visually convincing

Use the same live WebSocket feed for both the farmer screen and the operator/district dashboards so the audience sees one consistent, real system, not two disconnected mockups.

Pre-seed a believable multi-centre dataset calibrated to real published tonnage/centre-count figures so numbers on screen look plausible, not invented.

Keep a recorded fallback video of the exact same run in case live network/projector issues occur.

16. Metrics

Metric

How it's computed

Why it matters

Average waiting time

mean(procurement.recorded_at − token.issued_at)

Direct measure of the PS's core complaint; compare simulated before/after with vs without live redirect.

Queue length

count(queue_state where status='waiting') per centre

Operational health signal shown on the dashboard.

Centre utilization

checked-in units / daily_capacity_units

Shows whether capacity is being used efficiently, not just whether farmers are waiting.

Slot utilization

booked_units / capacity_units per slot

Identifies systematically under- or over-booked time windows.

No-show rate

count(bookings.status='no_show') / count(bookings)

Flagged as unverified against any public baseline; measured honestly from pilot/demo data only.

Prediction accuracy

mean absolute error of predicted ETA vs. actual wait

Validates the queueing-engine claim in Section 8, not a vague AI-accuracy number.

Notification delivery

delivered / sent notifications, by channel

Operational reliability of the SMS/push pipeline.

Processing time

mean(procurement.recorded_at − token issued_at for in_service tokens)

Server-side throughput, separate from farmer wait time.

Farmer satisfaction

Post-demo survey / simulated NPS-style question in the pilot

Qualitative validation alongside the quantitative metrics; explicitly labelled as a future pilot measurement, not fabricated for the hackathon.

Demonstrating improvement

Run the same simulated demand curve through the system twice: once with the live queue engine and redirect logic disabled (mirroring today's static, date-level slot system) and once with AnnSetu's live position/ETA and redirect active. Plot the resulting wait-time distributions side by side on the demo dashboard — this before/after comparison, generated from one consistent simulation rather than two unrelated numbers, is the clearest way to show the improvement honestly.

17. Testing

Unit tests — every service function (registration, slot/token, queue engine's ETA formula, payment stage transitions) tested in isolation with pytest, including edge cases (zero arrivals, single-server centre, first booking of the day).

Integration tests — service-to-DB flows: booking under a row-level lock, check-in creating a token and queue_state row, procurement auto-creating a payment record.

API tests — every endpoint in Section 6 tested for the happy path and each listed error code, using FastAPI's TestClient.

Load tests — simulate concurrent bookings against a single slot to confirm no overbooking; simulate a burst of gate check-ins to confirm queue_state recomputation stays correct and fast under load (target: sub-second propagation to WebSocket clients at 50+ concurrent tokens).

AI tests — for the ETA formula specifically: compare predicted vs. actual wait on seeded historical data and assert mean absolute error stays under a defined threshold; regression-test the formula against known M/M/c textbook cases.

Security tests — RBAC matrix (every route × every role), OTP rate-limiting, input validation/injection checks, verification that Aadhaar/bank fields are stored as tokenised references, not raw values.

User tests — a small moderated walkthrough of the farmer app with 2–3 non-technical testers (ideally including a low-literacy or regional-language speaker) to sanity-check the icon-led, low-literacy design from Section 10.

18. Deployment

Deployment architecture (prototype stage)

Frontend (farmer PWA + dashboard)  →  Static hosting (Vercel/Netlify), CDN-served

Backend (FastAPI)                  →  Single managed PaaS service (e.g. Render/Railway),

auto-restart, HTTPS terminated at the platform

Database                           →  Managed PostgreSQL instance (same provider or

a dedicated managed-Postgres add-on)

Cache/Queue                        →  Managed Redis add-on

AI service                         →  In-process with backend for MVP (no separate

service needed — the queue engine is a Python

module, not a hosted model)

Environment variables — DATABASE_URL, REDIS_URL, JWT_SECRET, SMS_GATEWAY_API_KEY, ALLOWED_ORIGINS, ENV (dev/staging/prod).

Secrets — stored in the PaaS provider's secret manager, never committed; local dev uses a .env file excluded via .gitignore.

Monitoring — PaaS-provided uptime/health checks against GET /api/v1/health; structured JSON logging from the backend for request tracing.

Logs — centralised in the PaaS provider's log viewer for the prototype; a dedicated log aggregator (e.g. Grafana Loki) is a pilot-stage upgrade, not MVP scope.

Backup — automated daily managed-Postgres snapshots (provider default); audit_logs table itself provides an application-level recovery trail for disputes.

19. Government Deployment Roadmap

Prototype (SIH demo, simulated data)

↓ requires: working core flow, clear architecture, honest scope statement

Beta (internal testing, simulated + limited real inputs)

↓ requires: hardened security review, real gate hardware (QR/scanner) pilot

Pilot centre (1 procurement centre, real staff, shadow-mode alongside existing state portal)

↓ requires: state department buy-in, data-sharing agreement, real gate hardware

District (multiple centres, 1 district)

↓ requires: integration with the state portal's farmer/slot data, load testing for peak season,

district command-centre dashboard live, staff training, grievance-redressal process

State (alignment with CFPP/MTP guidelines, PFMS integration)

↓ requires: legal/data-privacy sign-off (DPDP Act 2023 compliance), PFMS integration,

alignment with CFPP/MTP minimum digitisation standards

National (adoption by additional states, standard schema, central Ministry visibility layer)

↓ requires: a shared, standard data schema other states can adopt, central Ministry-level

aggregated telemetry, sustained funding/ownership model beyond the original SIH team

At every level, AnnSetu is positioned as additive, not disruptive — a layer that consumes and extends existing state registration/slot data rather than asking any state to discard a working portal. This removes the single biggest real-world adoption objection identified in the research.

20. Final Build Checklist

Code

All 18 stages implemented and passing their Definition of Done

Code committed to GitHub with clear, incremental commit history

Database

All 12 tables created via migrations, seed script produces a believable demo dataset

APIs

Every endpoint in Section 6 implemented, documented via OpenAPI, and covered by API tests

AI

M/M/c ETA engine implemented and validated against seeded data with a reported MAE

Security

RBAC matrix enforced, OTP auth working, Aadhaar/bank data tokenised, audit_logs populated on every status change

UI

Farmer PWA (register, book, live queue, status timeline) and dashboard (operator + district) both functional and bilingual for the demo language

Testing

Unit, integration, API, load, AI, security, and user test suites all green

Deployment

Backend, database, cache, and both frontends deployed and reachable at a public URL

Demo

Script rehearsed twice, fallback recorded video prepared, seed data calibrated to real published figures

Documentation

architecture.md, api-spec.yaml, and this blueprint kept in sync with the actual build

PPT

Pitch deck covering Problem → Existing systems → Gap → AnnSetu → Demo → Impact → Roadmap, per the research's judging strategy

Video

2–3 minute recorded walkthrough as a submission backup

GitHub

Public repo, README with setup instructions, license, and this blueprint linked

Judge Q&A

Prepared answers for: "Doesn't eNAM/your state portal already do this?", "How is this different from a generic booking app?", "What about farmers without smartphones?", "How would this integrate with existing state systems?" — all four answered directly in Part 21 of the research document